Project Plan

Document Number: 01

Date: Friday, April the 17th, 2020

Chess

Yahya Alsamou Alnajjar

Odai Alsharif

Alec Winter

Heinrich Stremme

Prof. Dr. Martin Leucker

Institute for Software Engineering & Programming Languages

University Of  Luebeck

Ratzeburger Allee 160, Bldg. 64

Table of Contents

1.	Introduction	3

2.	Project Overview	3

2.1	Document Overview	3

2.2	       Users or Involved Personnel	4

3.	Primary Deliverables	4

3.1	Customer Derliverables	4

4.	Project Schedule & Estimates	5

4.1	Detailed Project Schedule	5

4.2	High Level Estimates	5

5.	Project Resource Requriements	5

5.1	Staffing/ Skill Requirements	5

6.	Project Process	6

6.1	Project Structure Plan	6

7.	Referenced Documents	8

# Introduction

This Project Plan describes the activities, resources, schedule, quality goals, and processes. It is intended to provide a guide to how development work will be managed.

# Project Overview

### 2.1       Document Overview

Project structure plan, schedule and cost estimation

## 2.2        Users or Involved Personnel

A team of 4 students with a basic knowledge of programming.

# Primary Deliverables

## Customer Deliverables

• First iteration due date is May 11th. 2020. terminal based game model that allows a basic game play against another player with no invalid moves.

•Second iteration due date is June 8th. 2020. 2D game model that implements a basic AI  to play against in single player mode.

•Third iteration due date is July 6th. 2020. Implementation of further functionalities, improvements and adjustment to the overall game.

# Project Schedule & Estimates

## Detailed Project Schedule

| Project Phase |  | Start | End | Duration |
| --- | --- | --- | --- | --- |
|  | Kickoff meeting | 08.04.2020 | 08.04.2020 | 2 Hours |
| Iteration I |  | 08.04.2020 | 10.05.2020 | 32 Days |
| Analysis |  | 08.04.2020 | 17.04.2020 | 10 Days |
| Planing & Design |  | 18.04.2020 | 21.04.2020 | 4 Days |
| Implementation |  | 22.12.2020 | 04.05.2020 | 13 Days |
| Testing |  | 05.05.2020 | 09.05.2020 | 5 Days |
| Release |  | 10.05.2020 | 10.05.2020 | 4 Hours |
| Iteration II |  | 11.05.2020 | 07.06.2020 | 28 Days |
| Planing & Design |  | 11.05.2020 | 14.05.2020 | 4 Days |
| Implementation |  | 15.05.2020 | 01.06.2020 | 18 Days |
| Testing |  | 02.06.2020 | 06.06.2020 | 5 Days |
| Release |  | 07.06.2020 | 07.06.2020 | 4 Hours |
| Iteration III |  | 08.06.2020 | 05.07.2020 | 28 Days |
| Planing & Design |  | 08.06.2020 | 11.06.2020 | 4 Days |
| Implementation |  | 12.06.2020 | 29.06.2020 | 18 Days |
| Testing |  | 30.06.2020 | 04.07.2020 | 5 Days |
| Release |  | 05.07.2020 | 05.07.2020 | 4 Hours |

## High Level Estimates

88 working days over a span of 3 months.

# Project Resource Requirements

## Staffing/ Skill Requirements

Role: Scrum Master/Tester

Yahya

Role: Developer

Alec

Heinrich

Odai

# Project Process

## Project Structure Plan

# Referenced Documents

Software Requirements Analysis Document.pdf